# Executive Control Dashboard

# VertexOne Digital Services

Standard: ISO/IEC 27001:2022
Purpose: Executive-level overview of Annex A control implementation status
Status: For Executive Leadership Review

## 1. Executive Summary

| Metric | Current Status |
| --- | --- |
| Total Annex A Controls Assessed | 28 |
| Controls Selected | 25 |
| Controls Not Selected / Not Applicable | 3 |
| Controls Implemented | 1 |
| Controls In Progress | 8 |
| Controls Not Started | 16 |

Overall Position:
25 of 28 assessed controls are currently in scope for implementation. One control has been implemented, eight are in progress, and sixteen remain to be started.

## 2. Control Status by Theme

| Theme | Selected | Implemented | In Progress | Not Started |
| --- | --- | --- | --- | --- |
| Organizational (A.5) | 8 | 0 | 2 | 6 |
| People (A.6) | 2 | 0 | 0 | 2 |
| Physical (A.7) | 2 | 1 | 0 | 1 |
| Technological (A.8) | 13 | 0 | 6 | 7 |
| Total | 25 | 1 | 8 | 16 |

## 3. Highest-Priority Open Items

### 1. A.8.5 - Secure Authentication

Priority: High | Phase: 1
Extend MFA enforcement from administrative accounts to the full user population.

### 2. A.8.8 - Vulnerability Management

Priority: High | Phase: 1
Close the current patch-management SLA gap affecting the public customer portal.

### 3. A.8.13 - Backup

Priority: High | Phase: 1
Establish and document restoration testing to validate backup recoverability.

## 4. Executive Risk & Control Position

The selected controls are directly linked to the 15 risks identified in the Risk Register. Control selection has been documented through the Statement of Applicability (SoA), with supporting risk-to-control mapping.

The current implementation position indicates that the primary management focus should be on:

- Completing Phase 1 controls.

- Closing identified implementation and effectiveness gaps.

- Establishing evidence of control operation.

- Progressing controls from Not Started → In Progress → Implemented.

- Prioritizing controls addressing higher-impact technology, identity, vulnerability, and backup risks.

## 5. Executive Note

The current SoA establishes a traceable relationship between identified risks and selected Annex A controls. The next governance priority is to move beyond control selection and demonstrate effective implementation and operating evidence.

Prepared by: Junior GRC Analyst
Status: For Executive Leadership Review
Review Owner: CISO / GRC Manager