# ISMS PERFORMANCE DASHBOARD

# VertexOne Digital Services

Prepared By: Junior GRC Analyst
Status: Reviewed at Management Review — Updated Monthly

## 1. Control Implementation

| Control Status | Count | Percentage |
| --- | --- | --- |
| Controls Operational | 10 of 25 | 40% |
| Controls In Progress | 8 of 25 | 32% |
| Controls Not Started | 7 of 25 | 28% |
| Total Controls | 25 of 25 | 100% |

## 2. Key Performance Metrics

| Metric | Current | Previous Period | Trend |
| --- | --- | --- | --- |
| MFA Enrollment | 100% | 62% | Improving |
| Awareness Training Completion | 89% | 68% | Improving |
| Critical Vulnerability SLA Compliance | 96% | 88% | Improving |
| Backup Restoration Tests Completed | 1 (This Cycle) | 0 | Improving |
| Vendor Security Addenda Signed | 4 of 4 | 2 of 4 | Complete |

s

## 3. Audit Trend

### Internal Audit - Cycle 1

- Total Findings: 5

- Major Findings: 2

- Minor Findings: 3

- Current Status: All findings closed or in verified monitoring

### External Certification - Stage 2

- Major Nonconformities: 0

- Minor Nonconformities: 2

- Opportunities for Improvement (OFIs): 3

Overall Audit Trend: Positive : no major external nonconformities identified, with internal findings progressing toward closure or verified monitoring.

## 4. Incident Trend

Security Incidents Reported: 0

No security incidents were reported during the measurement period.

## 5. Risk Trend

R-001 and R-004

Residual risk for R-001 and R-004 is expected to decrease at the next formal risk reassessment following completion and verification of the associated control implementations.

## 6. Management Review Summary

The ISMS demonstrates an overall positive performance trend. MFA enrollment, security awareness training, vulnerability SLA compliance, backup testing, and vendor security controls have all improved compared with the previous measurement period.

Control implementation currently stands at 40% operational, with 32% in progress and 28% not yet started. Continued monitoring and completion of outstanding controls should remain a management priority.

Prepared By: Junior GRC Analyst
Review Status: Reviewed at Management Review
Update Frequency: Monthly